## Slide 1
Project Stakeholders Presentation: Where to use your Superpower of Resource Management?
Target Stakeholder Group: Program (cross-project) leaders

## Slide 2: Help me! I don’t want to go Wasted
Do this kind of thing we are going to let happen?
If not, I have some ideas to share, it is in your hands to save the company’s financial resources, with great power comes great responsibility.

## Slide 3: Key point, observation or data here…
We have five running projects and two of which are not in good shape, we are going to save them with your help. Project E is a new digital financial product that will bring revenue but it is hanging by the thread and Project C is a process improvement for cost reduction internal project is at risk of failure. Luckily, we have a province to protect it.
First, let’s discuss why this kind of thing may be happening in these projects.
Project E is under the budget then what is the problem? If your financial needs are met there is only one conclusion for lack of productivity, More people are allocated to this project than needed and that has made the team less productive.
Project C has financial issues, it is heavily over the budget for specifics it is 318 hours and $ 27,300 over-budgeted.

## Slide 4: Key point, observation or data here…
Now we know what is the reason for this situation now to the solution.
First, We need to allocate human resources that are under-utilized to Project C as it is burdened heavily.
Doing that we need to consider some things I listed below:
  Person we choose to add to the team should be under-utilized
  Project should have a financial budget to accommodate the new personnel joining them and if the project lacks financial resources it should be allocated if possible and there is a potential for greater financial gains for the company.
  Persons to be chosen should have experienced pexperiencereferably mid-senior to senior level as projects are in the state of emergency. Project E is barely standing to schedule and Project C is Way past the schedule. My reason for adding a mid-senior is to look out for financial resources under the budget and also this person would be capable of getting up to speed quickly.

## Slide 5: Key point, observation or data here…
Menu to choose from
Personnel Name | SUM of Budget hours | SUM of Actual hours | Budget vs Actual | By how much?
Crystal | 900 | 900 | As Budgeted | 0
Erica | 960 | 900 | Under Budget | 60
Gail | 930 | 1026 | Over Budget | -96
George | 960 | 1200 | Over Budget | -240
Inigo | 960 | 660 | Under Budget | 300
Jenny | 960 | 1020 | Over Budget | -60
Jim | 960 | 1050 | Over Budget | -90
Larry | 960 | 480 | Under Budget | 480
Monique | 960 | 1200 | Over Budget | -240
Sarah | 960 | 1020 | Over Budget | -60
Sondra | 960 | 960 | As Budgeted | 0
Stanley | 720 | 864 | Over Budget | -144
Tom | 960 | 990 | Over Budget | -30

## Slide 6: Summary
To sum up, Project C is at risk of failure and needs a resource, this project if executed successfully will improve our process and optimize the workflow for future projects.
Project E is not very behind the schedule but from more likely to be in this situation due to more people on the team than necessary, needs some exploration into this fact and then action to be taken accordingly.

## Slide 7
Thank you